# Enyrgy Master TODO

Consolidated open-items list. Reconciled against the live state as of July 28, 2026 (Session 15). Sourced from the Enterprise Architecture, WIP tracker, Implementation Guide v3.9, and Phase 2 Setup Guide, minus everything already shipped in Sessions 8 to 15. Priority order, top to bottom.

The build is essentially done. What remains is finishing the go-live staging, a few external verifications and WF-07 wiring, investor-readiness prep, a batch of strategic architecture decisions, and documentation updates.

## 1. Finish the Paperclip go-live (active)

- Stage on the remaining heartbeats, one group at a time, watching cost for a day between each. Set the interval in the same step you enable (they default to 300s = every 5 minutes, which is a cost trap):

  - Reactivation, 21600 (6h) — ENABLED (July 28).

  - Referral and Reviews — HELD for now (volume-gated). Instruction block is trimmed (review + testimonial live; referral paused with the deferred loyalty program). At current volume WF-07 sends the review/testimonial asks GHL-native, so the agent adds little. Enable when new-customer volume is steady; daily (86400) is plenty, not 6h.

  - Sales Scout, 43200 (12h) — when volume justifies it.

  - Client Success Manager, 43200 (12h) — when volume justifies it.

- Keep CEO, COO, CRO, CFO, Audit and Compliance, PRD Gatherer, and Onboarding event-driven (timer heartbeat OFF). They wake on escalation/comment, not a timer.

- Keep Anthropic credit buffered and Paperclip budgets with headroom. Credit starvation multiplies cost (dying runs re-wake and replay growing threads) and causes confabulation. This is a standing operating rule, not a one-time fix.

## 2. Platform / fork fixes

- Fix the phantom-completion bug. A run that dies on “Credit balance is too low” was auto-flipped to done (ENY-24) with no execution, masking an unresolved item. Fork fix: runs that die on a credit/budget error must go to blocked, never done. HIGH — this is a correctness bug in the platform.

- Approval-card context UX: cards now show issue → what approving does → what declining does (deployed).

- Ask-first policy rebalanced: internal CRM writes auto-run; sends/enroll/CFO stay gated.

- Tool-policy toggle bug fixed: metadata-only rule updates no longer re-validate untouched config (deployed).

- QC agent instruction tightened: must cite contact IDs + observed tags, never infer status from stage (repo + live agent updated).

## 3. External verifications & WF-07 completion

- Toll-free A2P (888) verification — VALIDATED and approved for SMS (July 28, 2026). SMS can now send from the toll-free number 888-316-1695. Follow-up: activate any SMS touches that were paused waiting on this.

- Wire the GBP review link into WF-07 — DONE. Google review link is live in the WF-07 Day-14 SMS (https://g.page/r/CfN5Rj0CdmrfEAI/review), Trustpilot offered as secondary, STOP opt-out present, copy compliance-clean.

- Referral program (DEFERRED — decided July 28) — NOT implementing a third-party Shopify referral app (ReferralCandy/Smile.io). The next version of Enyrgy will ship a built-in loyalty/referral program instead. WF-07’s referral link stays an intentional placeholder until then. The Referral and Reviews agent’s review/testimonial functions are ready now; its referral function waits for the built-in program (see section 6).

- Trustpilot — permanent review URL + post-purchase automation.

- Testimonial-form link on enyrgy.com — add to post-purchase follow-up.

- CNAM caller-ID registration — “Enyrgy” on outbound caller ID. Low priority.

## 4. Investor readiness

- Complete the investor contact spreadsheet (100+ contacts), then import.

- Investor Presentation calendar — conflict detection verified/fixed (July 28).

- Content assets — voicemail recordings and the commercial ROI PDF (PPM itself is attorney-approved).

- Q2 2026 investor update — SENT TO BRIAN for review (July 28). Awaiting Brian + securities-attorney sign-off before sending; send only to existing/already-introduced investors. Standalone Enyrgy_Investor_Update_Q2_2026.docx. (Cash-position and amount-committed lines intentionally omitted; go-to-market + compounding-usage detail incorporated from the Brandon email.)

## 5. Strategic architecture decisions (mostly ratify, not build)

- Shopify to GHL purchase sync — the EA flags this as the top gap, but it predates the Session 11 native integration + WF-27/28/29, which largely built it. Reconcile the EA and ratify rather than rebuild.

- System-of-record ownership map — ratify the documented SoR (decision/doc task).

- Device App to GHL usage-data flow — deferred “Phase 2-plus”; decide whether/how usage data flows, with privacy treatment.

- OEM / Lumanova data boundary — formalize an auditable path as the partner program grows.

- Metric governance owner — figures reconciled; assign a single owner.

- Facility address exception — RESOLVED (July 28). All Shopify policies (Privacy, Terms, Refund) updated to 5115 N 27th Ave, Bld 66, Phoenix, AZ 85017.

- Status-lifecycle representation (minor) — the account tracks lifecycle two ways: status_ tags on router/drip contacts, and opportunity stage + magnet_lead/nurture_longterm on magnet leads. Candidate tidy: make the pipeline stage the single source of truth. NOTE: the QC “systemic lifecycle” escalation (ENY-20) that surfaced this was verified a FALSE POSITIVE against the live account; this remains only a low-priority design tidy, not a live bug.

## 6. Future / optional

- Built-in loyalty/referral program — planned for the next version of Enyrgy, replacing the need for a third-party Shopify referral app. This will supply the referral link/mechanic that WF-07 and the Referral and Reviews agent are waiting on ($150 off referee / $100 store credit referrer are the intended terms).

- Reporting dashboards (GHL KPI views) and the Reporting Agent (Phase-2 addition).

- The other five Phase-2 agents — Proposal Writer, OEM Pipeline, Podcast Attribution, Clinical Concierge, Billing. Add only after the core is stable.

- Paid acquisition (Meta/Google) — after domain warmup finishes.

- Domain warmup ramp — mg.enyrgy.com still Stage 1; do NOT bulk-send the 600+ list. Send the first testimonial batch warmup-safe; run weekly gift-card fulfillment from the gift_card_pending queue.

- Form embeds — Commercial Inquiry + Partner Application forms onto go.enyrgy.com (developer).

- Upgrade the abandoned-checkout Railway service off trial (may already be on Hobby; confirm).

## 7. Documentation hygiene

- Refresh the EA to v1.1 — dated June 29, stale on Shopify, GBP, facility, and the whole Paperclip layer.

- IG loose ends — WF-23/WF-24 numbering gap (confirm not unbuilt), Winter/Tired-Test URLs missing from the Key URLs table, blank team contact fields (Dennis Lan, Dario Pompeii, Millie Carrillo, Thea Cartier).

- WIP — correct the “24-agent” count to “16-agent core (22 with additions).”

## 8. Standing operating discipline (adopted Session 15)

- Verify agent audits/verifications against the live GHL account before acting. Agents confabulate under credit starvation — they produced specific, plausible, false claims (invented tag states, a workflow last-edit date misread as a last-run date, a “confirmed” systemic issue that did not exist). Treat agent escalations as leads to verify, never as facts.

- Keep credit buffered and watch the Costs page. Starvation is more expensive than headroom, not cheaper.